Road Repair &Tracking System

-Team Aspire

1. D.NAVEENKUMAR(R190323)
2. S.CHAND BHASHA(R190067)
3. BHAVYA SREE(R191073)
4. PRATHYUSHA(R191045)
5. APARNA(R191068)

Table of Contents:

1. AboutCompany: .................................................................. 3
2. Project Name: -..................................................................... 3
3. Objective (aim of the project): -.......................................... 3
4. Users of the product: -......................................................... 3
5. Technologies: -...................................................................... 3
6. Work Assignment to Team ASPIRE:......................... .......4
7. Work Break Down Structure for RRTS Tool: -................ 5

About Company: -

Aspire proudly presents the Road Repair and Tracking System (RRTS), a sophisticated solution crafted to automate and optimize road repair processes for the Public Works Department of the Corporation in a large city. Residents can seamlessly report road repair requests, and the system efficiently manages the entire workflow, from complaint registration to repair scheduling.

Project Name: - Road Repair &Tracking System

Objective (aim of the project): -
RRTS is a multi-user system designed to revolutionize the management of road repair processes. It seamlessly handles help requests from residents, assigns unique case IDs, and efficiently coordinates the entire repair workflow. This system provides real-time status updates to users, support personnel, and administrators, ensuring transparency and effective communication.

Users of the product: - citizens

Technologies: -
- JAVA
- Advanced Java Technologies
- JSP
- JDBC
- HTML
- MySql
- Apache Netabeans

In the development of the Road Repair and Tracking System (RRTS), effective project management is key to success. The project manager utilizes the Work Breakdown Structure (WBS) model to systematically divide the project into manageable units. Each level of the WBS breaks down project deliverables into specific and measurable components, facilitating the assignment of roles, responsibilities, resource allocation, monitoring, and control throughout the project lifecycle.

Work Assignment to Team SPRINTERS:

Work Name
Assigned Person
Requirements Gathering
Entire Team
Interface
Entire Team
Story board
Entire Team
WBS
Entire Team
URD
Entire Team
SRS
Entire Team
Risk Analysis
Entire Team
Front end Design (HTML
pages)
Entire Team
Backend Design (Database)
Entire Team
Code Integration
Entire Team
Testing
Entire Team
Final Demo
Entire Team